## Slide 1: Agile / Scrum
Andrew Ingraham
aci2110@columbia.edu
Notes: Draw backlog item on chalkboard
Draw

## Slide 2
jobs.about.com
Some currently open positions:
  Data Warehouse Engineer (Python, MongoDB, Hadoop)
  Software Engineer, Data Analytics
  QA Engineer
  Big Data Search Engineer
  Full Stack Developer, CMS
  Infrastructure Engineer
  Java Engineer - Front End
  Lead Java Application Developer - Front End
  Lead Java Application Developer - Services
  Server Side Developer, COLT (C++, Boost, Python)
  Sr. Search Engineer (Big Data)
  Front End Developer, COLT (Javascript, CSS, XHTML)
  Front End Developer, Data Analytics
  Sr. Front End Developer
Notes: Mention you’re happy to refer people

## Slide 3: ScriptEd
ScriptEd.org
ScriptEd teaches computer programming to students in low income communities, and places its students in internships with technology firms.

## Slide 4: Agile
Time-boxed
Iterative
Incremental
Feature-based
Business / User Value Driven
Feedback Loops; Response to Change
Agility is a dial, not a switch
Notes: Agility is a dial, not a switch

## Slide 5: Agile Manifesto

## Slide 6: Scrum = Visibility + Flexibility
One of the agile development methods
  Others include XP, Lean, Kanban
Stackholder / Customer Feedback
Self-directed, self-organized teams
Each sprint (iteration) delivers tested, fully-functional software for demonstration.
This is only a process and on its own won’t do anything to improve results. All it does is highlight the roadblocks in the way of your team's productivity. It’s up to you and your team to respond to that information.
Notes: Mention agile is more of a philosophy and general approach while scrum is an implementation of that philosophy

## Slide 7: Scrum Process

## Slide 8: Scrum Roles & Responsibilities
Product Owner
  Accountable for product success
  Defines all product features
  Responsible for prioritizing product features
  Maintains Product Backlog
  Conducts the Sprint Review
Scrum Master
  Holds daily 15 minute team meeting (Daily Scrum)
  Removes obstacles
  Shields team from external interference
  Conducts Sprint Retrospective at end of sprints
Team
  Cross-functional, about 5-9 members
  Selects the sprint (iteration) goal
  Has the right to do everything within the Definition of Done to reach the sprint (iteration) goal
  Organizes itself and its work
  Demos work to end-users and stackholders

## Slide 9: Scaling Agile

## Slide 10: Scrum Components – Backlogs
Product Backlog
  Managed by Product Owner
  High-level view of all the user stories that must be completed to finish the project
  Estimates are in points (1, 2, 3, 5, 8, 13, 20, 40, 100)
Sprint Backlog
  Managed by Team
  Detailed lists of tasks the team must complete to finish all of the user stories in a sprint (iteration)
  Estimates are in hours

## Slide 11: Scrum Process

## Slide 12: Scrum Components - Daily Scrum
Time-boxed
Declare 3 things
  Progress since the last scrum
  What you’re going to work on until the next scrum
  Obstacles preventing progress
Update Burndown
Visitors invited to listen and observe

## Slide 13: Scrum Components - Task Board

## Slide 14: Scrum Components - Burndown Chart
Notes: What do you do if you’re way behind schedule? What about way ahead?

## Slide 15: Sprint Review
Product Owner “presents” project
Team demonstrates what was “done” in the Sprint
Discuss obstacles and what was learned
Sprint Burndown & Release Burndown
Collect feedback
Informal and open

## Slide 16: Scrum Components – Sprint Retrospective
What worked?
What isn’t working?
Prioritize what potential improvements the team has identified and implement them in the subsequent sprint (iteration)
Time-boxed (3 hours)

## Slide 17: The Iron Triangle

## Slide 18: Definition of Done
“Done” = Potentially Shippable
Maintains quality and transparency of product and process
Is dynamic and changes over time

## Slide 19: Setting Goals
Is a goal like “Increase pageviews” a good goal?
Goals must be measurable
If a task or user story is not moving you towards one of your goals why would you do it?

## Slide 20: Exercise: Create a Product Backlog
Establish 3-4 outcome goals for what you’re working on. These should be measurable, testable goals.
For example, if I were creating a website for a new sport that is trying to make it into the Olympics, I might have these as my goals:
  Double attendance of local events in next year
  Get 10,000,000+ signatures for petition to include our sport in the next Olympics
  Raise $300,000 necessary to apply for Olympic recognition as a sport
Then, create ~10 user stories from the user’s perspective that work towards those 3-4 goals. You’re encouraged to include the user stories you created for the last class assignment. These should be written on index cards and follow the format on the chalk board.
Assign points to each User Story based on relative size of effort
  1, 2, 3, 5, 8, 13, 20, 40, 100
Assign a business value of High, Medium, or Low to each User Story
Prioritize the list
Notes: If your User Stories contain the word “user”, you probably don’t know your customer/audience well enough

## Slide 21: Exercise: Release Planning
Using our website backlog
  Develop a release plan
  Use an estimated velocity of 12 points per sprint
  What does your plan look like?
  How did you maximize value?

## Slide 22: Exercise: Definition of Done
Guidelines
Sample DoD
“Done” = Potentially Shippable
Quality Check defines when a task is done
You don’t need to include every Task/Action for every User Story
Create a row of post-its with your Tasks/Actions. Try to order them based on the order they should be completed.
Create a second row directly underneath your Tasks/Actions of their corresponding Quality Checks.
Task / Action | Quality Check
Write code components | Code meets coding and naming standards and checked into repo
Create / Update unit tests | Unit tests pass 100%
Conduct code review | All issues addressed
Create wireframes and UI | UI meets standards
Perform code coverage test | Code coverage is same or better %
Update user guide | Updates reviewed and checked in
Update build scripts | Builds completing without error

## Slide 23: Exercise: Sprint Planning
Take one of your User Stories and, using your Definition of Done, break it up into Tasks and write them on post-its.
Each Task should have the number of hours expected to finish it.
If time permits, repeat this for each of the User Stories in your first sprint. Once completed, add up all the Tasks’ hours. This is your estimate of how many development hours it will take to complete this sprint. Do they fit in your sprint?

## Slide 24: Agile Process Review

## Slide 25: Questions
aci2110@columbia.edu